**ERE & EL Meeting Minutes**

**Date:** October 31, 2016

**Time:** 1:00 pm

**Location:** ESE Year 3 room

**Purpose:** Planning for week ending November 4, 2016

### Attendees/Invitees

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Present** | **Contact** | **Capacity** |
| Kevin | **✓** | [khartwig8282@conestogac.on.ca](mailto:khartwig8282@conestogac.on.ca) |  |
| Ovi | **✓** | [oofrim1347@conestogac.on.ca](mailto:oofrim1347@conestogac.on.ca) |  |
| James | **✓** | [jsonnenberg6500c@conestogac.on.ca](mailto:jsonnenberg6500c@conestogac.on.ca) |  |

**Agenda**

1. Integrating encoders/PI code with main project.
2. Getting camera setup for streaming video

**Discussion**

1. TIE (timer interrupt enable) were not setup properly on encoder and servo program, causing them to not work with each other, this has been fixed.
2. Using Mjpeg streamer program for camera. Tried using VLC it did not work well.

**Action Items**

| **Item** | **Action Item** | **Date Added** | **Assigned To** | **Date and time Due** |
| --- | --- | --- | --- | --- |
| 1 | Integrate Encoders/PI code with main project | October 31, 2016 | *Everyone* | Nov 4 |
| 2 | Setup Camera for streaming video | October 31 2016 | *James, Ovi* | Nov 4 |

**Follow Up Meeting** will be held on the 1st of November 2016.